| Project Name: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 1 |

| Time |  | Duration |  | Activity |  | Description |  | Presenter |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 9:00 |  | 5 min |  | Introduction |  | AI Expense & Budgeting System for Lab (The Griffins) |  | Ahmad Sajjad |  |
| 9:05 |  | 5 min |  | Sprint Goals |  | Define scope and MVP success criteria; confirm epics and deliverables |  | Ahmad Sajjad |  |
| 9:10 |  | 5 min |  | Status Overview |  | Backlog created; MoSCoW prioritization completed; risks identified |  | Atif Awan |  |
| 9:15 |  | 5 min |  | Live Demo |  | Show project board (Trello/GitHub), sprint backlog, initial artifacts |  | Huzaifa Arshad |  |
| 9:20 |  | 5 min |  | Metrics |  | Planned vs Completed story points; task completion summary |  | Ahmad Hassan |  |
| 9:25 |  | 5 min |  | Blockers |  | Estimation-uncertainty; dependency/library decisions pending |  | Atif Awan |  |
| 9:30 |  | 5 min |  | Q&A/Feedback |  | Collect feedback and confirm Sprint 2 focus |  | Ahmad Sajjad |  |

| Project Name: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 2 |

Sprint Review

| Time | Duration | Activity | Description | Presenter |
| --- | --- | --- | --- | --- |
| 9:00 | 5 min | Introduction | Sprint 2 Review – Architecture Finalization | Atif Awan |
| 9:05 | 5 min | Sprint Goals | Finalize system architecture, class diagrams, repo workflow | Ahmad Sajjad |
| 9:10 | 5 min | Status Overview | Architecture diagrams + initial API contract drafted | Ahmad Hassan |
| 9:15 | 5 min | Live Demo | Walkthrough architecture + GitHub structure/branching strategy | Huzaifa Arshad |
| 9:20 | 5 min | Metrics | Planned vs Completed story points; progress vs MVP baseline | Ahmad Sajjad |
| 9:25 | 5 min | Blockers | API contract discussions took longer; tool decisions pending | Ahmad Hassan |
| 9:30 | 5 min | Q&A/Feedback | Confirm security/auth requirements for Sprint 3 | Atif Awan |

| Project Name: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 3 |

Sprint Review

| Time | Duration | Activity | Description | Presenter |
| --- | --- | --- | --- | --- |
| 9:00 | 5 min | Introduction | Sprint 3 Review – Security (Signup/Login) | Ahmad Hassan |
| 9:05 | 5 min | Sprint Goals | Implement signup/login/logout and basic security validation | Atif Awan |
| 9:10 | 5 min | Status Overview | Auth endpoints implemented; validation rules added | Ahmad Hassan |
| 9:15 | 5 min | Live Demo | Demo signup/login/logout; protected route access | Atif Awan |
| 9:20 | 5 min | Metrics | Planned vs Completed story points; defect count summary | Ahmad Sajjad |
| 9:25 | 5 min | Blockers | Testing time limited; some edge cases found late | Huzaifa Arshad |
| 9:30 | 5 min | Q&A/Feedback | Confirm token strategy and role needs for Sprint 4 | Ahmad Hassan |

| Project Name: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 4 |

Sprint Review

| Time | Duration | Activity | Description | Presenter |
| --- | --- | --- | --- | --- |
| 9:00 | 5 min | Introduction | Sprint 4 Review – Security (Token + Policies) | Huzaifa Arshad |
| 9:05 | 5 min | Sprint Goals | Add JWT token auth; security policies; basic roles | Atif Awan |
| 9:10 | 5 min | Status Overview | JWT auth implemented; policies documented | Atif Awan |
| 9:15 | 5 min | Live Demo | Demo token-based access to protected APIs | Ahmad Hassan |
| 9:20 | 5 min | Metrics | Planned vs Completed story points; security checklist status | Ahmad Sajjad |
| 9:25 | 5 min | Blockers | Role/permission refinement needed; session handling complexity | Atif Awan |
| 9:30 | 5 min | Q&A/Feedback | Confirm backend API scope for Sprint 5 | Huzaifa Arshad |

| Project Name: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Project Manager: | Ahmad Sajjad |

| User Story ID | As a… | I want… | So that… | Story Points |
| --- | --- | --- | --- | --- |
| 1.1 | project manager | a prioritized backlog (MoSCoW) | we deliver MVP features first | 5 |
| 1.2 | team member | a DoD + sprint workflow on Trello | work is trackable and consistent | 3 |
| 2.1 | lab user | secure login (JWT) | only authorized users access data | 5 |
| 2.2 | lab staff | expense CRUD | lab spending is recorded accurately | 8 |
| 2.3 | lab manager | budget allocation + utilization | budget overruns are prevented early | 8 |
| 2.4 | lab user | dashboard charts + filters | spending insights are easy to view | 5 |
| 3.1 | system | MCP server integration | agents/tools can connect reliably | 5 |
| 3.2 | lab user | AI expense categorization | manual work is reduced | 8 |
| 3.3 | QA/team | testing + bug fixing | system is stable for final demo | 5 |

| Project Name: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 6 |

Sprint Review

| Time | Duration | Activity | Description | Presenter |
| --- | --- | --- | --- | --- |
| 9:00 | 5 min | Introduction | Sprint 6 Review – UI/UX (Dashboard) | Huzaifa Arshad |
| 9:05 | 5 min | Sprint Goals | Dashboard UI, expense screens, charts, backend integration | Huzaifa Arshad |
| 9:10 | 5 min | Status Overview | UI screens complete; API integration working for core flows | Ahmad Hassan |
| 9:15 | 5 min | Live Demo | Demo dashboard + add expense + view reports/charts | Huzaifa Arshad |
| 9:20 | 5 min | Metrics | Planned vs Completed story points; UI coverage summary | Ahmad Sajjad |
| 9:25 | 5 min | Blockers | Chart library tuning; filtering polish pending | Atif Awan |
| 9:30 | 5 min | Q&A/Feedback | Confirm AI module expectations for Sprint 7 | Huzaifa Arshad |

| Project Name: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 7 |

Sprint Review

| Time | Duration | Activity | Description | Presenter |
| --- | --- | --- | --- | --- |
| 9:00 | 5 min | Introduction | Sprint 7 Review – AI Module | Ahmad Hassan |
| 9:05 | 5 min | Sprint Goals | AI categorization + prediction baseline; integrate to system | Ahmad Sajjad |
| 9:10 | 5 min | Status Overview | Categorization model prototyped; integration started | Ahmad Sajjad |
| 9:15 | 5 min | Live Demo | Demo auto-categorization showing category on dashboard | Huzaifa Arshad |
| 9:20 | 5 min | Metrics | Planned vs Completed story points; model evaluation notes | Ahmad Hassan |
| 9:25 | 5 min | Blockers | Dataset quality; tuning time; limited real data | Atif Awan |
| 9:30 | 5 min | Q&A/Feedback | Confirm QA/testing goals for Sprint 8 | Ahmad Sajjad |

| Project Name: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 8 |

Sprint Review

| Time | Duration | Activity | Description | Presenter |
| --- | --- | --- | --- | --- |
| 9:00 | 5 min | Introduction | Sprint 8 Review – Quality Assurance | Atif Awan |
| 9:05 | 5 min | Sprint Goals | Unit tests, UI testing, verification, bug fixes | Ahmad Hassan |
| 9:10 | 5 min | Status Overview | Tests added; defects fixed; verification checklist updated | Ahmad Hassan |
| 9:15 | 5 min | Live Demo | Demo stable end-to-end flow (auth → expense → dashboard → AI) | Huzaifa Arshad |
| 9:20 | 5 min | Metrics | Test summary; planned vs completed points; bug count | Ahmad Sajjad |
| 9:25 | 5 min | Blockers | Occasional regressions; time constraints for automation | Ahmad Hassan |
| 9:30 | 5 min | Q&A/Feedback | Confirm release/demo requirements for Sprint 9 | Atif Awan |

| Project Name: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 9 |

Sprint Review

| Time | Duration | Activity | Description | Presenter |
| --- | --- | --- | --- | --- |
| 9:00 | 5 min | Introduction | Sprint 9 Review – Release & Demo | Ahmad Sajjad |
| 9:05 | 5 min | Sprint Goals | Deployment plan, demo prep, final documentation, final review | Ahmad Sajjad |
| 9:10 | 5 min | Status Overview | MVP ready; documentation packaged; deployment steps finalized | Atif Awan |
| 9:15 | 5 min | Live Demo | Full MVP demo: login → add expense → dashboard → AI categorize | Huzaifa Arshad |
| 9:20 | 5 min | Metrics | Final velocity summary; scope delivered vs planned | Ahmad Hassan |
| 9:25 | 5 min | Blockers | Remaining low-priority enhancements moved to backlog | Ahmad Hassan |
| 9:30 | 5 min | Q&A/Feedback | Collect final feedback and sign-off | Ahmad Sajjad |

| Project Name: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Project Manager: | Ahmad Sajjad |

Velocity Report

| Sprint | Planned Points | Completed Points | Velocity % |
| --- | --- | --- | --- |
| Sprint 1 | 23 | 18 | 78 |
| Sprint 2 | 34 | 27 | 79 |
| Sprint 3 | 23 | 23 | 100 |
| Sprint 4 | 23 | 18 | 78 |
| Sprint 5 | 28 | 23 | 82 |
| Sprint 6 | 26 | 21 | 81 |
| Sprint 7 | 26 | 20 | 77 |
| Sprint 8 | 20 | 16 | 80 |
| Sprint 9 | 18 | 14 | 78 |