Retrospective

| Project Title: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 1 |

What worked well this sprint?

- Team was smooth and communication was clear. - Scope and success criteria were finalized quickly. - Backlog was created and prioritized using MoSCoW.

What didn’t work so well this sprint?

- Estimation was difficult due to early-stage unknowns. - Some architecture decisions needed extra discussion time.

What will we do to improve next sprint?

- Break stories into smaller tasks for better estimation. - Confirm key tools/libraries before committing sprint scope. - Add acceptance criteria for design deliverables.

| Project Title: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 2 |

Retrospective

What worked well this sprint?

- Architecture and budget logic design improved MVP clarity. - Tasks were evenly distributed across the team. - Progress tracking was consistent.

What didn’t work so well this sprint?

- Some integration assumptions were not validated early. - Minor rework due to unclear boundaries between modules.

What will we do to improve next sprint?

- Define module boundaries and API contracts earlier. - Add a dependency checklist during sprint planning. - Reserve buffer time for integration risks.

| Project Title: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 3 |

Retrospective

What worked well this sprint?

- Authentication base flow delivered fully (signup/login/logout). - Daily coordination helped unblock issues quickly. - Validation rules reduced incorrect inputs.

What didn’t work so well this sprint?

- Testing was mostly manual and not fully documented. - Some edge cases were handled late.

What will we do to improve next sprint?

- Add test cases alongside each auth feature. - Create a small checklist for common security edge cases. - Improve PR discipline (smaller PRs, faster reviews).

| Project Title: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 4 |

Retrospective

What worked well this sprint?

- JWT-based security enabled protected endpoints. - Security policies improved overall robustness. - Better clarity on authentication workflow.

What didn’t work so well this sprint?

- Role-based rules caused confusion initially. - Token/session handling took longer than expected.

What will we do to improve next sprint?

- Keep MVP security minimal and backlog advanced features. - Write short API usage notes for frontend integration. - Validate auth flows with Postman before UI integration.

| Project Title: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 5 |

Retrospective

What worked well this sprint?

- Backend CRUD APIs delivered and usable by frontend. - Database schema supported expense tracking requirements. - Error handling improved endpoint reliability.

What didn’t work so well this sprint?

- Test coverage was less than planned. - Some endpoints needed rework due to changing data needs.

What will we do to improve next sprint?

- Add API contract examples (request/response) for UI team. - Include unit tests as Definition of Done. - Review schema changes early with all team members.

| Project Title: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 6 |

Retrospective

What worked well this sprint?

- Dashboard UI and key screens completed. - Backend integration enabled end-to-end workflows. - Charts improved usability and reporting.

What didn’t work so well this sprint?

- Chart library integration caused delays. - UI polish and filtering needed more time.

What will we do to improve next sprint?

- Freeze UI scope early and move enhancements to backlog. - Standardize API error messages for cleaner UI handling. - Add quick usability checks mid-sprint.

| Project Title: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 7 |

Retrospective

What worked well this sprint?

- AI categorization prototype worked on sample expenses. - Integration pipeline started showing AI output in the system. - Team learned model/data preparation quickly.

What didn’t work so well this sprint?

- Model tuning required more time than expected. - Dataset quality and labeling rules needed iteration.

What will we do to improve next sprint?

- Define clear AI evaluation metric and threshold. - Use a fixed sample dataset for repeatable testing. - Document AI pipeline steps for demo explanation.

| Project Title: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 8 |

Retrospective

What worked well this sprint?

- Testing revealed major defects early in the week. - Bug fixing improved overall stability. - Verification checklist ensured core flows work

What didn’t work so well this sprint?

- Some issues were due to earlier incomplete tests. - Regression bugs appeared after quick fixes.

What will we do to improve next sprint?

- Add regression checklist before closing bugs. - Run tests on every merge to main branch. - Improve logging for faster debugging.

| Project Title: | Griffins: AI Budgeting and Expense Tracking |
| --- | --- |
| Sprint #: | 9 |

Retrospective

What worked well this sprint?

- Demo was prepared with clear flow and stable build. - Deployment/setup guide made the project easy to run. - Documentation packaging improved presentation quality.

What didn’t work so well this sprint?

- Documentation started late and was rushed. - Final polish competed with demo preparation time.

What will we do to improve next sprint?

- Maintain documentation continuously each sprint. - Create release checklist earlier (QA + docs + demo). - Timebox “polish” and protect demo stability.